US LHC Accelerator Research Program

Task Sheet

Task Name: Wire compensation of beam-beam interactions            Date: 23 May 2005

Responsible person (overall lead, lead at other labs):

Tanaji Sen (FNAL, lead), Wolfram Fischer (BNL)

Budget for FY06: $230K

Statement of work for FY06:

- Design and construct a wire compensator (either at BNL or FNAL)

- Install wire compensator on a movable stand in one of the RHIC rings

- Theoretical studies (analysis and simulations) to test the compensation and robustness

- Beam studies in RHIC with 1 proton bunch in each beam and nominal conditions at flat top and 1 parasitic interaction. Observations of lifetimes, losses, emittances, tunes, orbits for each beam-beam separation.

- Beam studies to test tolerances on: beam-wire separation compared to beam-beam separation, wire current accuracy, current ripple

Statement of work for FY07:

- Beam studies with elliptical beams at the parasitic interaction, aspect ratio close to that of the beams in the LHC IR quadrupoles

- Compensation of multiple bunches in RHIC with pulsed wire current. Requires additional voltage modulator

Budget details for FY06

Materials: Wire compensator - $100K, Movable stand - $30K

The decision to build the compensator either at BNL or FNAL will be made

depending on cost, manpower availability, and overall best fit to the task.

BNL labor charges: $50K (W. Fischer and student)

FNAL labor charges: $50K (T. Sen and post-doc)

Budget estimate for FY07

Materials: Cost of voltage modulator

Labor charges: $50K (BNL), $50K (FNAL)

CERN Contacts

J.P. Koutchouk, F. Zimmermann